STATEMENT OF WORK (SOW)

Project COMPASS — Commercial Analytics & Field Reporting (Complete Test Copy)

Client: Meridian Therapeutics

Vendor: IQVIA

Effective Date: 2026-09-01

Version: v3 (complete inputs)

1. Executive Summary

This Statement of Work defines the services, deliverables, and governance for a commercial analytics and field-reporting solution for Meridian Therapeutics, delivered by IQVIA on the Power BI offering. The engagement delivers a standardized Power BI dashboard suite over IQVIA prescription datasets (DDD/DDDMD and XPO/XPT), integrated with Meridian's Veeva CRM call activity and enriched with OneKey HCP/HCO reference data, refreshed monthly. All discovery parameters, business rules, and dashboard specifications required to author the BRD are captured within this SOW and its companion TPA, transcript, and decision-log documents.

2. Offering (Output Layout)

Offering: Power BI (IQVIA standard reporting layout). WhizAI / AI-insight capability and natural-language Q&A are explicitly NOT in scope for this engagement.

3. Engagement Parameters (Broad Discovery)

| Parameter | Value |
| --- | --- |
| Datasets in scope (internal & external) | DDD/DDDMD, XPO/XPT, Meridian Veeva CRM, OneKey HCP/HCO |
| Datasets excluded | LAAD, FIA |
| Delivery frequency | Monthly |
| Data size | Large (~120 million rows across prescription datasets) |
| Non-standard metrics or KPIs | None — standard IQVIA metrics only |
| CRM data in use | Yes — Meridian Veeva CRM |
| Client-specific data sets | Veeva CRM extract; Geo Alignment and Product Mapping files (no Segmentation/Target files) |
| iPads / phones in scope | No — web-based reporting only |
| Data aligned | Yes — explicit alignment |
| Multiple sales forces | No — single national sales force |
| HCP aligned to multiple territories | Yes — overlap exists |
| Apportionment / weighting of metrics | None |
| Custom groupings or overrides | None |
| Market / products | United States; Meridian cardiology portfolio (Products A and B) |
| Managed Care Workbook / Payer Spine | Not used |
| Data sharing method | Client sFTP |
| Incentive Compensation (IC) in scope | No — out of scope (Phase 1) |
| Alignment update frequency | Quarterly |

4. Scope of Work

Inclusions: DDD/DDDMD ($ and units), XPO/XPT (TRx/NRx), Veeva CRM call activity integrated at HCP level, OneKey HCP/HCO reference and dimension alignment, and a Power BI dashboard suite with monthly refresh delivered via client sFTP.

Exclusions: LAAD, FIA, incentive compensation, mobile/iPad delivery, Managed Care Workbook, production cutover and long-term managed services beyond initial handover.

Non-IQVIA data: The only non-IQVIA dataset is the Meridian Veeva CRM extract. Prescription data is joined to CRM at HCP level.

5. Prescription Data Rules (DDD/DDDMD and XPO/XPT)

- DDD/DDDMD: reported with client-maintained factoring, refreshed quarterly (time-based, not one-time); both dollars and units reported; purchased at standard product level (NOT NDC level).

- XPO/XPT: reported as TRx / NRx (not TQTY/NQTY); no additional factoring applied.

- Integration: both prescription datasets integrate with OneKey and are joined to Veeva CRM at HCP level.

6. CRM Rules (Veeva)

- CRM system: Veeva. Calls recorded at HCP level only (not organization/hospital/clinic level).

- Only reps make calls (no region or area managers); no out-of-territory call credit; standard call-crediting logic with no splitting or weighting.

- Calls AND details are tracked; samples are included; no marketing materials tracked.

- CPD, Reach, and Frequency use standard IQVIA definitions.

- A Time-on-Territory (TOT) file is maintained and is used to calculate business days.

7. OneKey Rules

- OneKey ecosystem delivered via iCADM (not a custom file).

- Standard OneKey license, no restricted fields; Authorized Users may see the full standard OneKey dimension set.

- OneKey reference data refreshed monthly.

- Dimension override order where a provider dimension is absent in OneKey: OneKey → XPT → CRM.

8. IQVIA Internal (Delivery Prep)

- Data delivered to IQVIA via Flat File format (not WxDM).

- Source of data: client-provided via sFTP; not routed through IDP and not a factor feed (so no IDP-team format alignment required).

- NDC-level data for DDD/DDDMD: No — standard product level; standard layout, outlet master not required.

9. Reporting Requirements (Dashboard Specifications)

Dashboard D-01 — Prescription Performance. Purpose: track prescription performance across the Meridian portfolio by geography and product. Datasets: DDD/DDDMD, XPO/XPT. Business questions: How are TRx/NRx trending by territory and product? What are factored $ and unit volumes by period? Metrics + logic: TRx and NRx (from XPO/XPT, standard IQVIA definitions); factored dollars and units = raw DDD metric × client-maintained factor for the current quarter. Constraints: standard IQVIA metric definitions; monthly data only. Alert / Delivery channel: Power BI Service, monthly refresh, email-subscription delivery to the Meridian commercial distribution list.

Dashboard D-02 — Field Activity vs Prescriptions. Purpose: view field activity alongside prescription performance at HCP level. Datasets: Veeva CRM, DDD/DDDMD, XPO/XPT. Business questions: What is call/detail activity by rep and territory? How does activity relate to prescription performance descriptively? Metrics + logic: Calls and Details counts; CPD, Reach, Frequency (standard IQVIA definitions); business days derived from the TOT file. Constraints: CRM-to-prescription (Rx) alignment is descriptive only, not causal, per the TPA; HCP-level only. Alert / Delivery channel: Power BI Service, monthly refresh; no proactive alerts configured.

10. Deliverables, SLAs & Acceptance

- Deliverables: Power BI dashboard suite (D-01, D-02); business-rule specification; data-quality validation results; refresh runbook.

- SLA: pipeline success rate ≥ 95% over a rolling 7 days; data latency ≤ 24 hours in non-production.

- Acceptance: dashboards operational against agreed business rules; validation on record counts, referential integrity, and business-rule checks.

11. Governance, Dependencies & Change Control

- Cadence: weekly status syncs; monthly milestone reviews; decisions tracked in Jira.

- Dependencies: Meridian provides Veeva CRM extracts, the quarterly factor file, and the Geo Alignment and Product Mapping files; OneKey share approved for non-production.

- Change control: scope changes require a formal change request with sponsor approval. Fees milestone-based; invoices net 30 days.

12. Data Privacy & Compliance

Processing complies with GDPR, HIPAA, and CCPA; AMA obligations apply to U.S. prescriber-level data; OneKey opt-outs and compliance attributes are honored. Data-license terms are governed by the Third Party Limited License Agreement (TPA).